Ericsson Capstone Weekly Report

March 15th, 2013

**Chris Berstler** – **Jeff Geiser** – **Shane Reetz** – **Sam Stutsman**

Status Summary

Spring Break. We’ve corrected the checksum issue, and finished short flag setting from the command line.

Highlights

Checksum is calculated correctly!

Lowlights

Spring Break can cause a bit of a lull in progress.

Accomplishments

Goals for Next Week

Get back to work on Where’s Oskar, plain and simple.

Risks –

|  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| **ID#** | **Status** | **Risk** | **Owner** | **Probability/Priority** | **Impact** | **Trigger** | **Recommendation** |
| R0001 |  |  |  |  |  |  |  |

Issues -

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **ID#** | **Status** | **Issue** | **Owner** | **Due Date** | **Impact** | **Recommendation** |
| I0001 |  |  |  |  |  |  |

|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **Project Success Indicator** | 2/1/2013 | 2/8/2013 | 2/15/2013 | 2/22/2013 | 3/1/2013 | 3/8/2013 | 3/15/2013 | 3/22/2013 | 3/29/2013 | 4/5/2013 | 4/12/2013 | 4/19/2013 | 4/26/2013 | 5/3/2013 |
| Planned milestone events are being met | OK | OK | OK | OK | OK | OK | OK |  |  |  |  |  |  |  |
| Budget is under control | N/A | N/A | N/A | N/A | N/A | N/A | OK |  |  |  |  |  |  |  |
| Quality control results are within specifications | N/A | N/A | N/A | N/A | N/A | N/A | OK |  |  |  |  |  |  |  |
| Change control process indicates minimal requests for change | OK | OK | OK | OK | OK | OK | OK |  |  |  |  |  |  |  |
| Project resources are being supplied per schedule and skill levels are adequate | OK | OK | OK | OK | OK | OK | OK |  |  |  |  |  |  |  |
| Project team appears to be cohesive and reasonably happy | OK! | OK!! | OK!!! | OK!!!! | OK!!!!! | OK!!!!!!! | OK!!!!!!!! |  |  |  |  |  |  |  |
| Users seem satisfied with progress of the work | OK | OK | OK | OK | Somewhat | OK | OK |  |  |  |  |  |  |  |
| Top management remains visibly supportive of the project goals | OK | OK | OK | OK | OK | OK | OK |  |  |  |  |  |  |  |
| Third-party vendors are delivering quality items on schedule | NA | NA | NA | NA | NA | NA | NA | NA | NA | NA | NA | NA | NA | NA |
| Risk events are under control and nothing unusual is appearing | N/A | OK | OK | OK | OK | OK | OK |  |  |  |  |  |  |  |
| Project training program is progressing according to plan | OK | OK | OK | OK | OK | OK | OK |  |  |  |  |  |  |  |
| Relationships with support groups appear to have no identifiable issues | OK | OK | OK | OK | OK | OK | OK |  |  |  |  |  |  |  |