Ericsson Capstone Weekly Report

April 19th, 2013

**Chris Berstler - Jeff Geiser** – **Shane Reetz** – **Sam Stutsman**

Status Summary

We inch closer and closer to all requirements on the requirements document. Pressure is building as the deadline comes closer.

Highlights

We’re able to adjust the time between pings being sent out.

Lowlights

The bugs we encounter are becoming increasingly more peculiar and harder to debug.

Accomplishments

* Pings received and we have the ability to pull data from them

Goals for Next Week

* Debug. 😐

Risks –

|  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| **ID#** | **Status** | **Risk** | **Owner** | **Probability/Priority** | **Impact** | **Trigger** | **Recommendation** |
| R1 |  | Unable to finish all requirements before deadline |  | Low probability, highest priority |  |  |  |
| R2 |  | Unable to compile on Windows before deadline | Sam | Low probability, high priority |  |  | debugging |

Issues -

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **ID#** | **Status** | **Issue** | **Owner** | **Due Date** | **Impact** | **Recommendation** |
| I1 | Incomplete | Does not compile on Windows | Sam | 4/6/13 | Incompletion results in failed platform independence requirement |  |
| I2 | Incomplete | No time implementation yet |  | 4/6/13 | Unable to keep track of all times without | Assign task and complete before next Saturday |
| I3 | Complete | Inability to pull data from packet received | Shane, Sam |  | Project critical, highest priority | Work until finished. |

|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **Project Success Indicator** | 2/1/2013 | 2/8/2013 | 2/15/2013 | 2/22/2013 | 3/1/2013 | 3/8/2013 | 3/15/2013 | 3/22/2013 | 3/29/2013 | 4/5/2013 | 4/12/2013 | 4/19/2013 | 4/26/2013 | 5/3/2013 |
| Planned milestone events are being met | OK | OK | OK | OK | OK | OK | OK | OK | OK | OK | OK | OK |  |  |
| Budget is under control | N/A | N/A | N/A | N/A | N/A | N/A | OK | OK | OK | OK | OK | OK |  |  |
| Quality control results are within specifications | N/A | N/A | N/A | N/A | N/A | N/A | OK | OK | OK | OK | OK | OK |  |  |
| Change control process indicates minimal requests for change | OK | OK | OK | OK | OK | OK | OK | OK | OK | OK | OK | OK |  |  |
| Project resources are being supplied per schedule and skill levels are adequate | OK | OK | OK | OK | OK | OK | OK | OK | OK | OK | OK | OK |  |  |
| Project team appears to be cohesive and reasonably happy | OK! | OK!! | OK!!! | OK!!!! | OK!!!!! | OK!!!!!!! | OK!!!!!!!! | OK!!!!!!!!! | OK!!!!!!!!!! | Somewhat | Somewhat | OK |  |  |
| Users seem satisfied with progress of the work | OK | OK | OK | OK | Somewhat | OK | OK | OK | OK | Somewhat | Somewhat | OK |  |  |
| Top management remains visibly supportive of the project goals | OK | OK | OK | OK | OK | OK | OK | OK | OK | OK | OK | OK |  |  |
| Third-party vendors are delivering quality items on schedule | NA | NA | NA | NA | NA | NA | NA | NA | NA | NA | NA | NA | NA | NA |
| Risk events are under control and nothing unusual is appearing | N/A | OK | OK | OK | OK | OK | OK | OK | OK | OK | OK | OK |  |  |
| Project training program is progressing according to plan | OK | OK | OK | OK | OK | OK | OK | OK | OK | OK | OK | OK |  |  |
| Relationships with support groups appear to have no identifiable issues | OK | OK | OK | OK | OK | OK | OK | OK | OK | OK | OK | OK |  |  |